EveryStack

Playbook Generation — Session A Prompt Guide

What to upload and what to say to Claude at the start of every sub-phase

How to Use This Document

This document contains the opening prompts for every sub-phase of EveryStack's build. There are 35 sub-phases across 6 phases. For each one, you'll find:

1. FILES TO UPLOAD — the exact files to attach to the new Claude conversation.

2. PASS A-1 PROMPT — the text to paste as your opening message to generate the playbook.

3. PASS A-2 PROMPT — the text to paste after reviewing the playbook to generate the operator guide.

4. EXPECTED DELIVERABLES — what this sub-phase should produce (update with actuals after each build).

Starting from sub-phase 1B, every prompt includes a cumulative build summary that tells Claude what has already been built. This gives Claude the context it needs to write accurate playbook preambles and avoid rebuilding existing work.

ACTION REQUIRED AFTER EACH SUB-PHASE

IMPORTANT: After each sub-phase is complete, update the "Expected Deliverables" section with what was ACTUALLY built. Then copy those actuals into the cumulative summary in all subsequent prompts. The pre-filled summaries are estimates — replace them with reality as you go.

The Pass A-2 Prompt (Same Every Time)

After you review and approve the playbook from Pass A-1, paste this prompt to generate the operator guide:

PASTE INTO CLAUDE — PASS A-2 (SAME FOR ALL SUB-PHASES)

The playbook above is approved. Now produce the Pass A-2 operator guide (.docx) from this playbook, following the Operator Guide Specification in the strategy doc. Include all color-coded containers (blue for prompts, green for git, orange for checkpoints, gray for explanations), plain-English descriptions for every prompt, and copy-ready text in every container. The guide should be executable top-to-bottom with zero technical judgment calls.

━━━ PHASE 1 ━━━

## Phase 1A — Monorepo, CI Pipeline, Dev Environment

Bootstraps the runnable monorepo shell from empty directory to green CI with Docker Compose dev services, linting, and formatting.

FILES TO UPLOAD — PHASE 1A

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - testing.md - operations.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1A

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1A. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1A — Monorepo, CI Pipeline, Dev Environment. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook.

EXPECTED DELIVERABLES — PHASE 1A

Expected deliverables (update with actuals after build): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example.

## Phase 1B — Database Schema, Connection Pooling, Tenant Routing

Creates the complete database layer — Drizzle ORM schemas for all 50 MVP tables, PgBouncer connection pooling, tenant-isolated read/write routing via getDbForTenant(), RLS policies, UUIDv7 primary keys, initial migrations.

FILES TO UPLOAD — PHASE 1B

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - data-model.md - database-scaling.md - cockroachdb-readiness.md - compliance.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1B

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1B. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1B — Database Schema, Connection Pooling, Tenant Routing. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example.

EXPECTED DELIVERABLES — PHASE 1B

Expected deliverables (update with actuals after build): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files.

## Phase 1C — Authentication, Tenant Isolation, Workspace Roles

Integrates Clerk authentication with workspace-scoped tenant isolation, the five-role hierarchy, permission check utilities, and the PermissionDeniedError shape.

FILES TO UPLOAD — PHASE 1C

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - permissions.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1C

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1C. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1C — Authentication, Tenant Isolation, Workspace Roles. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files.

EXPECTED DELIVERABLES — PHASE 1C

Expected deliverables (update with actuals after build): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape.

## Phase 1D — Observability, Security Hardening

Establishes structured logging with Pino, distributed tracing via AsyncLocalStorage + OpenTelemetry, Sentry error tracking, security headers, encryption enforcement, webhook signature verification.

FILES TO UPLOAD — PHASE 1D

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - observability.md - compliance.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1D

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1D. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1D — Observability, Security Hardening. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape.

EXPECTED DELIVERABLES — PHASE 1D

Expected deliverables (update with actuals after build): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern.

## Phase 1E — Testing Infrastructure

Builds the complete test infrastructure with Vitest monorepo workspace, Playwright E2E setup, test data factories, testTenantIsolation() helper, mock Clerk sessions, Docker Compose test services.

FILES TO UPLOAD — PHASE 1E

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - testing.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1E

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1E. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1E — Testing Infrastructure. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern.

EXPECTED DELIVERABLES — PHASE 1E

Expected deliverables (update with actuals after build): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI.

## Phase 1F — Design System Foundation

Installs the design system foundation with shadcn/ui primitives, Tailwind token system, three-layer color architecture, typography (DM Sans + JetBrains Mono), responsive application shell, and i18n framework with next-intl wiring, initial locale files, and useTranslations() hooks.

FILES TO UPLOAD — PHASE 1F

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - design-system.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1F

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1F. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1F — Design System Foundation (including i18n framework setup). The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that’s Pass A-2 after I review the playbook. --- ADDITIONAL SCOPE: i18n FRAMEWORK --- CLAUDE.md mandates "no hardcoded English strings" and CI runs check:i18n, but no i18n framework has been set up yet. This sub-phase MUST also include: 1. Install and configure next-intl (or equivalent) with the App Router. 2. Create the initial locale file structure (en as default locale, with a placeholder secondary locale for validation). 3. Wire useTranslations() hook into the application shell and any UI text created in this sub-phase. 4. Make the check-i18n.ts CI script functional — it should verify no raw English strings exist outside locale files in UI components. 5. Add a brief i18n developer guide section to the playbook so future sub-phases know the pattern for adding translated strings. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI.

EXPECTED DELIVERABLES — PHASE 1F

Expected deliverables (update with actuals after build): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. next-intl configured with App Router integration. Initial locale files (en default + placeholder secondary locale). useTranslations() wired into shell UI. check-i18n.ts CI script functional.

## Phase 1G — Runtime Services: Real-Time Scaffold, Background Worker, File Upload

Creates Socket.io real-time scaffold with Redis pub/sub, BullMQ background job processing skeleton, file upload pipeline with R2 storage.

FILES TO UPLOAD — PHASE 1G

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - realtime.md - files.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1G

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1G. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1G — Runtime Services: Real-Time Scaffold, Background Worker, File Upload. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar.

EXPECTED DELIVERABLES — PHASE 1G

Expected deliverables (update with actuals after build): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline.

## Phase 1H — AI Service Layer

Creates the AI service abstraction with provider adapter interface, Anthropic SDK integration, capability-based model routing, prompt registry with versioning, AI-to-canonical data contract signatures, credit metering flow.

FILES TO UPLOAD — PHASE 1H

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - ai-architecture.md - ai-data-contract.md - ai-metering.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1H

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1H. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1H — AI Service Layer. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline.

EXPECTED DELIVERABLES — PHASE 1H

Expected deliverables (update with actuals after build): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger.

## Phase 1I — Audit Log Helper, Platform API Auth Skeleton

Delivers writeAuditLog() helper with seven-source attribution, API key authentication middleware with SHA-256 hashing, token-bucket rate limiting, structured error format.

FILES TO UPLOAD — PHASE 1I

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - audit-log.md - platform-api.md - vertical-architecture.md

PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1I

Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1I. Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1I — Audit Log Helper, Platform API Auth Skeleton. The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. --- CUMULATIVE BUILD SUMMARY --- The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger.

EXPECTED DELIVERABLES — PHASE 1I

Expected deliverables (update with actuals after build): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code).

## Phase 1J — Change Proposal Migration, Multi-Tenant Auth & Navigation Shell

Applies CP-001/CP-002 schema migrations (portal refinements + multi-tenant identity tables), updates auth middleware to effective_memberships view with tenant-switching support, builds multi-tenant sidebar navigation tree with per-tenant shell accent colouring.

FILES TO UPLOAD — PHASE 1J

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase1.md Reference docs for this sub-phase: - navigation.md - data-model.md - permissions.md - design-system.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 1J |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 1 division file, and the reference docs for sub-phase 1J. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 1J — Change Proposal Migration, Multi-Tenant Auth & Navigation Shell. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint 192 typecheck 192 test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ |  |

| EXPECTED DELIVERABLES — PHASE 1J |  |
| --- | --- |
| Expected deliverables (update with actuals after build): ¦ ¦ CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. |  |

━━━ PHASE 2 ━━━

## Phase 2A — FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter

Builds the FieldTypeRegistry with canonical JSONB shapes for all MVP field types, the Airtable adapter pair, sync setup wizard, progressive initial sync via BullMQ, and rate limit infrastructure.

FILES TO UPLOAD — PHASE 2A

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase2.md Reference docs for this sub-phase: - sync-engine.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 2A |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 2 division file, and the reference docs for sub-phase 2A. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 2A — FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. |  |

EXPECTED DELIVERABLES — PHASE 2A

Expected deliverables (update with actuals after build): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection.

## Phase 2B — Synced Data Performance, Outbound Sync, Conflict Resolution

Delivers bidirectional sync with JSONB expression indexes for grid query performance, outbound sync pipeline with optimistic UI, and conflict detection-resolution system.

FILES TO UPLOAD — PHASE 2B

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase2.md Reference docs for this sub-phase: - sync-engine.md - database-scaling.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 2B |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 2 division file, and the reference docs for sub-phase 2B. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 2B — Synced Data Performance, Outbound Sync, Conflict Resolution. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ |  |

EXPECTED DELIVERABLES — PHASE 2B

Expected deliverables (update with actuals after build): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io.

## Phase 2C — Notion Adapter, Error Recovery, Sync Dashboard

Completes the sync engine with Notion adapter, smart polling with priority scheduling, error recovery flows, sync settings dashboard, and synced table tab badges.

FILES TO UPLOAD — PHASE 2C

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase2.md Reference docs for this sub-phase: - sync-engine.md - field-groups.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 2C |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 2 division file, and the reference docs for sub-phase 2C. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 2C — Notion Adapter, Error Recovery, Sync Dashboard. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ |  |

EXPECTED DELIVERABLES — PHASE 2C

Expected deliverables (update with actuals after build): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups.

━━━ PHASE 3 ━━━

## Phase 3A-i — Grid View Core: Layout, Cell Renderers & Inline Editing

Builds the TanStack Table + TanStack Virtual grid shell with all ~16 MVP field type cell renderers, column configuration, inline cell editing, keyboard navigation, and windowed virtualization.

FILES TO UPLOAD — PHASE 3A-i

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - tables-and-views.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3A-i |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3A-i. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3A-i — Grid View Core: Layout, Cell Renderers & Inline Editing. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3A-i

Expected deliverables (update with actuals after build): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo.

## Phase 3A-ii — View Features, Record View, Card View & Data Import

Adds filtering/sorting/grouping, summary footer, My Views / Shared Views, Record View overlay, Card View, Sections, and CSV import.

FILES TO UPLOAD — PHASE 3A-ii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - tables-and-views.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3A-ii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3A-ii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3A-ii — View Features, Record View, Card View & Data Import. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3A-ii

Expected deliverables (update with actuals after build): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import.

## Phase 3A-iii — Field-Level Permissions: Model, Resolution & Config UI

Implements the full field-level permission model with three-state visibility, two-layer restriction storage, 7-step runtime resolution algorithm, config UI, Redis caching.

FILES TO UPLOAD — PHASE 3A-iii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - permissions.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3A-iii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3A-iii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3A-iii — Field-Level Permissions: Model, Resolution & Config UI. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3A-iii

Expected deliverables (update with actuals after build): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API.

## Phase 3B-i — Cross-Linking Engine

Builds cross-platform record linking with cross_links / cross_link_index data layer, query-time resolution, Link Picker UX, display value maintenance.

FILES TO UPLOAD — PHASE 3B-i

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - cross-linking.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3B-i |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3B-i. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3B-i — Cross-Linking Engine. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3B-i

Expected deliverables (update with actuals after build): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path.

## Phase 3B-ii — Schema Descriptor Service & Command Bar

Implements the Schema Descriptor Service (LLM-optimized schema API with permission filtering and caching) and the Command Bar with search, slash commands, and AI search.

FILES TO UPLOAD — PHASE 3B-ii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - schema-descriptor-service.md - command-bar.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3B-ii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3B-ii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3B-ii — Schema Descriptor Service & Command Bar. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3B-ii

Expected deliverables (update with actuals after build): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point.

## Phase 3C — Record Thread, DMs, Notifications & System Email

Builds the two-thread Record Thread model (internal Team Notes + client Client Messages via thread_type discriminator), DMs and group DMs, Chat Editor (TipTap env 1), thread tab lenses, in-thread search, notification system, client thread notification email, and system email via Resend.

FILES TO UPLOAD — PHASE 3C

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - communications.md (29–440) - email.md (10–49)

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3C |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3C. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3C — Record Thread, DMs, Notifications & System Email. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ |  |

| EXPECTED DELIVERABLES — PHASE 3C |  |
| --- | --- |
| Expected deliverables (update with actuals after build): ¦ ¦ Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. |  |

## Phase 3D — Document Templates & PDF Generation

Builds TipTap environment 2 editor for document templates with merge-tag field tokens, Gotenberg PDF generation, template CRUD.

FILES TO UPLOAD — PHASE 3D

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part1.md Reference docs for this sub-phase: - smart-docs.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3D |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3D. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3D — Document Templates & PDF Generation. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. |  |

EXPECTED DELIVERABLES — PHASE 3D

Expected deliverables (update with actuals after build): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources.

## Phase 3E-i — Quick Portals: Auth, Record Scoping & Client Management

Builds Quick Portal system with portal CRUD, dual auth (magic link + password), session management, record scoping, caching, and portal admin panel.

FILES TO UPLOAD — PHASE 3E-i

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - portals.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3E-i |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3E-i. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3E-i — Quick Portals: Auth, Record Scoping & Client Management. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ |  |

| EXPECTED DELIVERABLES — PHASE 3E-i |  |
| --- | --- |
| Expected deliverables (update with actuals after build): ¦ ¦ Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. |  |

## Phase 3E-ii — Quick Forms: Builder, Submission Pipeline & Embed

Builds Quick Form system with form CRUD, Turnstile spam protection, submission pipeline, standalone URL, and embed snippet.

FILES TO UPLOAD — PHASE 3E-ii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - forms.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3E-ii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3E-ii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3E-ii — Quick Forms: Builder, Submission Pipeline & Embed. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3E-ii

Expected deliverables (update with actuals after build): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission.

## Phase 3F-i — Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel

Builds field group system with named colored column groups, per-field emphasis, collapse behavior, and the enhanced hide/show panel.

FILES TO UPLOAD — PHASE 3F-i

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - field-groups.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3F-i |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3F-i. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3F-i — Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3F-i

Expected deliverables (update with actuals after build): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console.

## Phase 3F-ii — Bulk Operations: Selection, Actions, Batch Server Pattern & Undo

Builds bulk operations with multi-record selection, 6 MVP toolbar actions, batch server pattern, condensed audit entries, and undo mechanism.

FILES TO UPLOAD — PHASE 3F-ii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - bulk-operations.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3F-ii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3F-ii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3F-ii — Bulk Operations: Selection, Actions, Batch Server Pattern & Undo. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3F-ii

Expected deliverables (update with actuals after build): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism.

## Phase 3F-iii — Record Templates: CRUD, Template Picker & View Scoping

Builds record template system with CRUD, dynamic token resolution, Template Manager UI, template picker on grid "+" button, view-contextual scoping.

FILES TO UPLOAD — PHASE 3F-iii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - record-templates.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3F-iii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3F-iii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3F-iii — Record Templates: CRUD, Template Picker & View Scoping. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3F-iii

Expected deliverables (update with actuals after build): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths.

## Phase 3G-i — Settings Page & Audit Log UI

Builds the workspace Settings page (9 sections with role-gated access and auto-save), the Record Activity tab on Record View (audit log UI for per-record change history), and the Workspace Audit Log page.

FILES TO UPLOAD — PHASE 3G-i

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - settings.md - audit-log.md (152–180)

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3G |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3G-i. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3G-i — Settings Page & Audit Log UI. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3G-i

Expected deliverables (update with actuals after build): ¦ ¦ Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦

## Phase 3G-ii — My Office, Personal Notes & Quick Panel Expansion

Builds My Office as a per-tenant personal hub with the full widget grid (Tasks, Calendar, Chat, Workspaces, Notes), Quick Panel expansion, Calendar Feed API, and Personal Notes across all four surfaces.

CP-002 note: My Office is per-tenant, not a single global destination. Heading displays “My Office · Personal” (personal tenant) or “My Office · [Tenant Name]” (org tenant).

Do NOT load personal-notes-capture.md as build context for 3G-ii. Its data model (wiki tables, is_personal column on tables) does not apply to the simplified MVP. All Personal Notes schema and scope is defined in GLOSSARY.md. The user_notes table is created in 1B.

FILES TO UPLOAD — PHASE 3G-ii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - my-office.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3G-ii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3G-ii. ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3G-ii — My Office, Personal Notes & Quick Panel Expansion. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ Dependencies: 3A-ii, 3C, 3B-ii, 1J, 1B, 1F. My Office is per-tenant (CP-002). ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ (Same cumulative summary as 3G-i, plus:) ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ |  |

| EXPECTED DELIVERABLES — PHASE 3G-ii |  |
| --- | --- |
| Expected deliverables (update with actuals after build): ¦ ¦ Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). |  |

## Phase 3H-i — Mobile Feature Adaptation: Views, Records, Input & Gestures

Implements responsive mobile adaptations for all Phase 3 features including Card View as primary mobile view, full-screen Record View, mobile input optimization, and mobile form rendering.

FILES TO UPLOAD — PHASE 3H-i

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - mobile.md - mobile-navigation-rewrite.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3H-i |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3H-i. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3H-i — Mobile Feature Adaptation: Views, Records, Input & Gestures. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ |  |

EXPECTED DELIVERABLES — PHASE 3H-i

Expected deliverables (update with actuals after build): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode.

## Phase 3H-ii — Mobile Infrastructure: Navigation, Offline, PWA & Notifications

Builds two-layer bottom navigation, offline architecture, PWA manifest, notification routing, deep linking, and mobile E2E tests.

FILES TO UPLOAD — PHASE 3H-ii

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phase3-part2.md Reference docs for this sub-phase: - mobile.md - mobile-navigation-rewrite.md - my-office.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 3H-ii |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 3 (use the relevant part file) division file, and the reference docs for sub-phase 3H-ii. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 3H-ii — Mobile Infrastructure: Navigation, Offline, PWA & Notifications. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ |  |

EXPECTED DELIVERABLES — PHASE 3H-ii

Expected deliverables (update with actuals after build): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite.

━━━ PHASE 4 ━━━

## Phase 4A — Trigger System, Execution Engine & Builder UI

Builds the automation infrastructure with trigger registry, 6 trigger types, BullMQ execution pipeline, template resolution engine, data model, and the step-by-step list builder UI.

FILES TO UPLOAD — PHASE 4A

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phases4-6.md Reference docs for this sub-phase: - automations.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 4A |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 4 division file, and the reference docs for sub-phase 4A. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 4A — Trigger System, Execution Engine & Builder UI. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ ¦ Phase 3H-ii (Mobile Infrastructure: Navigation, Offline, PWA & Notifications): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite. ¦ |  |

EXPECTED DELIVERABLES — PHASE 4A

Expected deliverables (update with actuals after build): In-memory trigger registry. 6 trigger types with event detection. BullMQ execution pipeline with checkpointing. Template resolution engine. Automation data model (automations + automation_runs tables). Step-by-step list builder UI.

## Phase 4B — Action Implementations, Webhooks, Testing & Status Field Governance

Implements 7 MVP action types, full webhook architecture, dry run testing, and Status field transition governance (modes 1+2).

FILES TO UPLOAD — PHASE 4B

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phases4-6.md Reference docs for this sub-phase: - automations.md - approval-workflows.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 4B |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 4 division file, and the reference docs for sub-phase 4B. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 4B — Action Implementations, Webhooks, Testing & Status Field Governance. CP-001-C confirmatory note: Portal write-backs fire record.updated — no separate automation trigger needed for portal-originated edits. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ ¦ Phase 3H-ii (Mobile Infrastructure: Navigation, Offline, PWA & Notifications): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite. ¦ ¦ Phase 4A (Trigger System, Execution Engine & Builder UI): In-memory trigger registry. 6 trigger types with event detection. BullMQ execution pipeline with checkpointing. Template resolution engine. Automation data model (automations + automation_runs tables). Step-by-step list builder UI. ¦ |  |

EXPECTED DELIVERABLES — PHASE 4B

Expected deliverables (update with actuals after build): 7 MVP action types (Send Email, Create Record, Update Record, Send Notification, Generate Document, Create Task, Adjust Number Field). Workspace-level event webhooks. Inbound webhook triggers. Webhook delivery pipeline with retry and SSRF protection. Dry run testing. Status field transitions (modes 1+2 with preconditions and auto-advance).

━━━ PHASE 5 ━━━

## Phase 5A — AI Data Contract Implementations & Context Builder

Implements canonicalToAIContext() and aiToCanonical() for all MVP field types, builds the Context Builder with SDS-backed schema retrieval, registers the AI tool suite.

FILES TO UPLOAD — PHASE 5A

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phases4-6.md Reference docs for this sub-phase: - ai-data-contract.md - ai-architecture.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 5A |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 5 division file, and the reference docs for sub-phase 5A. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 5A — AI Data Contract Implementations & Context Builder. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ ¦ Phase 3H-ii (Mobile Infrastructure: Navigation, Offline, PWA & Notifications): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite. ¦ ¦ Phase 4A (Trigger System, Execution Engine & Builder UI): In-memory trigger registry. 6 trigger types with event detection. BullMQ execution pipeline with checkpointing. Template resolution engine. Automation data model (automations + automation_runs tables). Step-by-step list builder UI. ¦ ¦ Phase 4B (Action Implementations, Webhooks, Testing & Status Field Governance): 7 MVP action types (Send Email, Create Record, Update Record, Send Notification, Generate Document, Create Task, Adjust Number Field). Workspace-level event webhooks. Inbound webhook triggers. Webhook delivery pipeline with retry and SSRF protection. Dry run testing. Status field transitions (modes 1+2 with preconditions and auto-advance). ¦ |  |

EXPECTED DELIVERABLES — PHASE 5A

Expected deliverables (update with actuals after build): canonicalToAIContext() for all ~25 MVP field types across 8 categories. aiToCanonical() for all write-back types. Context Builder with SDS-backed heuristic schema retrieval. Full AI tool suite registration. Prompt template infrastructure for all MVP AI features.

## Phase 5B — User-Facing AI Features & Metering Dashboards

Builds 5 MVP AI features (Smart Fill, Record Summarization, Document AI Draft, Field & Link Suggestions, Automation Building AI) plus Admin AI Dashboard and User AI Usage View.

FILES TO UPLOAD — PHASE 5B

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phases4-6.md Reference docs for this sub-phase: - ai-metering.md - ai-architecture.md - ai-data-contract.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 5B |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 5 division file, and the reference docs for sub-phase 5B. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 5B — User-Facing AI Features & Metering Dashboards. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ ¦ Phase 3H-ii (Mobile Infrastructure: Navigation, Offline, PWA & Notifications): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite. ¦ ¦ Phase 4A (Trigger System, Execution Engine & Builder UI): In-memory trigger registry. 6 trigger types with event detection. BullMQ execution pipeline with checkpointing. Template resolution engine. Automation data model (automations + automation_runs tables). Step-by-step list builder UI. ¦ ¦ Phase 4B (Action Implementations, Webhooks, Testing & Status Field Governance): 7 MVP action types (Send Email, Create Record, Update Record, Send Notification, Generate Document, Create Task, Adjust Number Field). Workspace-level event webhooks. Inbound webhook triggers. Webhook delivery pipeline with retry and SSRF protection. Dry run testing. Status field transitions (modes 1+2 with preconditions and auto-advance). ¦ ¦ Phase 5A (AI Data Contract Implementations & Context Builder): canonicalToAIContext() for all ~25 MVP field types across 8 categories. aiToCanonical() for all write-back types. Context Builder with SDS-backed heuristic schema retrieval. Full AI tool suite registration. Prompt template infrastructure for all MVP AI features. ¦ |  |

EXPECTED DELIVERABLES — PHASE 5B

Expected deliverables (update with actuals after build): Smart Fill (AI-suggested field values). Record Summarization. Document AI Draft. Field & Link Suggestions. Automation Building AI assistant. Admin AI Dashboard with usage metrics. User-facing AI Usage View. Credit cost tracking per feature.

━━━ PHASE 6 ━━━

## Phase 6A — Data API: Record CRUD, Filtering & Batch Operations

Builds Platform API Data endpoints with Record CRUD, filter/sort query syntax, cursor-based pagination, field permission enforcement, and API request logging.

FILES TO UPLOAD — PHASE 6A

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phases4-6.md Reference docs for this sub-phase: - platform-api.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 6A |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 6 division file, and the reference docs for sub-phase 6A. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 6A — Data API: Record CRUD, Filtering & Batch Operations. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ ¦ Phase 3H-ii (Mobile Infrastructure: Navigation, Offline, PWA & Notifications): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite. ¦ ¦ Phase 4A (Trigger System, Execution Engine & Builder UI): In-memory trigger registry. 6 trigger types with event detection. BullMQ execution pipeline with checkpointing. Template resolution engine. Automation data model (automations + automation_runs tables). Step-by-step list builder UI. ¦ ¦ Phase 4B (Action Implementations, Webhooks, Testing & Status Field Governance): 7 MVP action types (Send Email, Create Record, Update Record, Send Notification, Generate Document, Create Task, Adjust Number Field). Workspace-level event webhooks. Inbound webhook triggers. Webhook delivery pipeline with retry and SSRF protection. Dry run testing. Status field transitions (modes 1+2 with preconditions and auto-advance). ¦ ¦ Phase 5A (AI Data Contract Implementations & Context Builder): canonicalToAIContext() for all ~25 MVP field types across 8 categories. aiToCanonical() for all write-back types. Context Builder with SDS-backed heuristic schema retrieval. Full AI tool suite registration. Prompt template infrastructure for all MVP AI features. ¦ ¦ Phase 5B (User-Facing AI Features & Metering Dashboards): Smart Fill (AI-suggested field values). Record Summarization. Document AI Draft. Field & Link Suggestions. Automation Building AI assistant. Admin AI Dashboard with usage metrics. User-facing AI Usage View. Credit cost tracking per feature. ¦ |  |

EXPECTED DELIVERABLES — PHASE 6A

Expected deliverables (update with actuals after build): Record CRUD endpoints (list, get, create, batch create, update, delete). Filter/sort query syntax. Cursor-based pagination. Field permission enforcement on API responses. API request logging. Integration with automation triggers and real-time events on mutations.

## Phase 6B — Schema API, File Upload API & SDS Endpoint

Builds read-only Schema API endpoints, File Upload API with presigned URL flow, and completes the Platform API MVP surface.

FILES TO UPLOAD — PHASE 6B

Always upload these 3 files: - PLAYBOOK-GENERATION-STRATEGY.md - GLOSSARY.md - CLAUDE.md Phase division file: - phase-division-phases4-6.md Reference docs for this sub-phase: - platform-api.md

| PASTE INTO CLAUDE — PASS A-1 PROMPT FOR PHASE 6B |  |
| --- | --- |
| Here are the EveryStack playbook generation strategy, mandatory context docs (GLOSSARY.md, CLAUDE.md), the Phase 6 division file, and the reference docs for sub-phase 6B. ¦ ¦ Follow the Playbook Generation Strategy to produce the Pass A-1 playbook (markdown only) for Phase 6B — Schema API, File Upload API & SDS Endpoint. ¦ ¦ The phase division file contains the pre-validated sub-phase structure with scope boundaries, reference doc maps, dependency graph, and prompt estimate. Use it as your starting point — refine into atomic prompts with all 10 quality characteristics. ¦ ¦ Do not produce the operator guide yet — that's Pass A-2 after I review the playbook. ¦ ¦ --- CUMULATIVE BUILD SUMMARY --- ¦ ¦ The following sub-phases are complete and merged to main. Update details with actuals as you complete each phase. ¦ ¦ Phase 1A (Monorepo, CI Pipeline, Dev Environment): Turborepo + pnpm monorepo with apps/web, apps/worker, apps/realtime, packages/shared scaffolds. Docker Compose with PostgreSQL 16, PgBouncer, Redis. GitHub Actions CI (lint → typecheck → test). ESLint + Prettier config. tsconfig strict mode. .env.example. ¦ ¦ Phase 1B (Database Schema, Connection Pooling, Tenant Routing): Drizzle schema for all 50 MVP tables (Tiers 0–7). PgBouncer connection pooling config. getDbForTenant() with read/write routing. RLS policies enforcing tenant isolation. UUIDv7 primary key generation. Initial migration files. ¦ ¦ Phase 1C (Authentication, Tenant Isolation, Workspace Roles): Clerk integration with webhook handler. Tenant middleware (getTenantId from session). Five workspace roles on workspace_memberships. Permission check utilities. PermissionDeniedError shape. ¦ ¦ Phase 1D (Observability, Security Hardening): Pino + pino-http structured logging. traceId via AsyncLocalStorage. Sentry DSN integration. OpenTelemetry basic instrumentation. Security headers middleware. Encryption at rest/in transit config. Webhook signature verification pattern. ¦ ¦ Phase 1E (Testing Infrastructure): Vitest workspace config for monorepo. Playwright E2E setup. Test data factories for all core tables. testTenantIsolation() helper. Mock Clerk session utilities. MSW mock setup. docker-compose.test.yml for CI. ¦ ¦ Phase 1F (Design System Foundation): shadcn/ui primitives installed. Tailwind config with three-layer color architecture (surface + accent + data palette). DM Sans + JetBrains Mono fonts. Spacing scale. Responsive application shell layout with sidebar. ¦ ¦ Phase 1G (Runtime Services: Real-Time Scaffold, Background Worker, File Upload): Socket.io server with Clerk JWT auth and Redis adapter. Room join/leave model. BullMQ worker skeleton with queue definitions. StorageClient + R2 implementation. Presigned URL endpoints. MIME allowlist. File upload pipeline. ¦ ¦ Phase 1H (AI Service Layer): AIService skeleton with AIProviderAdapter interface. Anthropic adapter with SDK integration. Capability-based model routing. Prompt registry with versioning. canonicalToAIContext() / aiToCanonical() type signatures. Credit metering flow with ai_usage_log and ai_credit_ledger. ¦ ¦ Phase 1I (Audit Log Helper, Platform API Auth Skeleton): writeAuditLog() helper with seven-source attribution. api_keys table with SHA-256 hashing. API auth middleware. Token-bucket rate limiting. Structured API error format. vertical-architecture.md reviewed (strategy doc, no code). ¦ ¦ Phase 1J (CP Migration, Multi-Tenant Auth & Navigation Shell): CP-001/CP-002 schema migrations (tenant_relationships table, effective_memberships view, portal_access +4 columns, threads thread_type). Auth middleware updated to effective_memberships. Sidebar navigation tree with per-tenant sections. Shell accent colouring with –shell-accent token. Tenant switching via Clerk setActive() + Redis. ¦ ¦ Phase 2A (FieldTypeRegistry, Canonical Transform Layer, Airtable Adapter): FieldTypeRegistry with all MVP field type registrations. Canonical Transform Layer. AirtableAdapter (toCanonical + fromCanonical). Sync setup wizard UI. Progressive initial sync via BullMQ. Rate limit registry with token bucket per base connection. ¦ ¦ Phase 2B (Synced Data Performance, Outbound Sync, Conflict Resolution): JSONB expression indexes for grid rendering. Outbound sync pipeline. Optimistic UI for outbound writes. Conflict detection system. Conflict resolution UX (inline indicators, resolution modal). Real-time sync status push via Socket.io. ¦ ¦ Phase 2C (Notion Adapter, Error Recovery, Sync Dashboard): NotionAdapter (toCanonical + fromCanonical). SmartSuiteAdapter stub or full implementation. Smart polling with priority-based scheduling. Error recovery flows (retry, skip, manual resolve). Sync settings dashboard. Synced table tab badges in field groups. ¦ ¦ Phase 3A-i (Grid View Core: Layout, Cell Renderers & Inline Editing): TanStack Table + TanStack Virtual grid shell. All ~16 MVP field type cell renderers. Inline cell editing with auto-save. Column resize, reorder, freeze. Row density modes. Keyboard navigation (arrow/tab/enter/escape). Multi-cell copy/paste. Drag-to-fill. Undo/redo. ¦ ¦ Phase 3A-ii (View Features, Record View, Card View & Data Import): Grid filtering, sorting, grouping UI. Summary footer row. My Views / Shared Views management. Grid toolbar. Record View overlay with field canvas. Card View. Sections (field grouping in Record View). Inline Sub-Table display. CSV/data import. ¦ ¦ Phase 3A-iii (Field-Level Permissions: Model, Resolution & Config UI): Three-state field visibility (read-write / read-only / hidden). views.permissions JSONB storage. 7-step permission resolution algorithm. Permission config UI for Manager+. Redis caching with real-time invalidation. Field-level enforcement on grid, Record View, and API. ¦ ¦ Phase 3B-i (Cross-Linking Engine): cross_links and cross_link_index data layer. Query-time resolution at levels 0–2. Link Picker UX with search. Display value maintenance. Cross-link creation constraints. Impact analysis on link changes. Convert to Native Table migration path. ¦ ¦ Phase 3B-ii (Schema Descriptor Service & Command Bar): Schema Descriptor Service with per-user permission filtering. 2-tier SDS caching. Token budget estimator. Command Bar (Cmd+K) with record search, table navigation, slash commands. AI natural language search integration point. ¦ ¦ Phase 3C (Record Thread, DMs, Notifications & System Email): Two-thread Record Thread model (Team Notes + Client Messages via thread_type discriminator). Thread tab lenses (All ¦ Notes ¦ Activity ¦ Files). Visual distinction for shared notes (source_note_id). In-thread search (Cmd+F). DMs and group DMs. Chat Editor (TipTap env 1). source_note_id migration on thread_messages. Client thread notification email. Client-visible composer indicator. In-app notification aggregation and delivery. Presence system. System emails via Resend. ¦ Phase 3D (Document Templates & PDF Generation): TipTap environment 2 (Smart Doc editor). Merge-tag template system with field tokens. Gotenberg PDF generation pipeline. Document template CRUD. Template mapper UI for record data sources. ¦ ¦ Phase 3E-i (Quick Portals: Auth, Record Scoping & Client Management): Portal CRUD. Magic link + password authentication. Session management via httpOnly cookies. Record scoping via portal_access.record_id. portal_access +4 columns (revoked_at, revoked_reason, record_slug, linked_record_id). record_slug routing. Client management features. Three-tier portal caching. Rate limiting on auth. Portal admin panel. Portal display in sidebar navigation. Audit logging with portal_client actor type. ¦ ¦ Phase 3E-ii (Quick Forms: Builder, Submission Pipeline & Embed): Form CRUD with field canvas. Cloudflare Turnstile integration. Submission pipeline (validate → create record → log → notify). Standalone form URL routing. Embed snippet generation (script tag + iframe). Notification emails on submission. ¦ ¦ Phase 3F-i (Field Groups, Per-Field Emphasis & Enhanced Hide/Show Panel): Named colored column groups in grid. Per-field bold and accent color emphasis. Group collapse behavior. Conditional cell color cascade. Enhanced hide/show panel as central field management console. ¦ ¦ Phase 3F-ii (Bulk Operations: Selection, Actions, Batch Server Pattern & Undo): Multi-record selection model (checkbox column, 5K cap). 6 bulk actions (delete, edit, duplicate, copy, assign, export). Batch server action pattern with single-transaction processing. Condensed audit log entries. Batched real-time events. Redis-backed undo mechanism. ¦ ¦ Phase 3F-iii (Record Templates: CRUD, Template Picker & View Scoping): Record template CRUD. Dynamic token resolution ($me, $today+N). Template Manager configuration UI. Template picker dropdown on grid "+" button. View-contextual template scoping. record_creation_source enum on all creation paths. ¦ ¦ Phase 3G-i (Settings Page & Audit Log UI): Settings page with 9 role-gated sections and auto-save. Record Activity tab on Record View (per-record change history). Workspace Audit Log page under Settings. ¦ Phase 3G-ii (My Office, Personal Notes & Quick Panel Expansion): Per-tenant My Office widget grid (Tasks, Calendar, Chat, Notes). Quick Panel expansion. Calendar Feed API. Personal Notes across 4 surfaces (My Office widget, Sidebar Quick Panel, Record View Notes tab with Share to Thread, /notes standalone route). ¦ ¦ Phase 3H-i (Mobile Feature Adaptation: Views, Records, Input & Gestures): Card View as primary mobile view with swipe actions. Full-screen Record View sheet with field group swipe navigation. Mobile input optimization for all MVP field types. Calculator strip for Number/Currency. Mobile form rendering. Mobile bulk selection mode. ¦ ¦ Phase 3H-ii (Mobile Infrastructure: Navigation, Offline, PWA & Notifications): Two-layer contextual bottom navigation bar. Mobile My Office (workspace tiles + bottom tab bar). Offline architecture (IndexedDB, service worker, sync queue). PWA manifest and install flow. Notification routing engine. Deep linking. Mobile E2E test suite. ¦ ¦ Phase 4A (Trigger System, Execution Engine & Builder UI): In-memory trigger registry. 6 trigger types with event detection. BullMQ execution pipeline with checkpointing. Template resolution engine. Automation data model (automations + automation_runs tables). Step-by-step list builder UI. ¦ ¦ Phase 4B (Action Implementations, Webhooks, Testing & Status Field Governance): 7 MVP action types (Send Email, Create Record, Update Record, Send Notification, Generate Document, Create Task, Adjust Number Field). Workspace-level event webhooks. Inbound webhook triggers. Webhook delivery pipeline with retry and SSRF protection. Dry run testing. Status field transitions (modes 1+2 with preconditions and auto-advance). ¦ ¦ Phase 5A (AI Data Contract Implementations & Context Builder): canonicalToAIContext() for all ~25 MVP field types across 8 categories. aiToCanonical() for all write-back types. Context Builder with SDS-backed heuristic schema retrieval. Full AI tool suite registration. Prompt template infrastructure for all MVP AI features. ¦ ¦ Phase 5B (User-Facing AI Features & Metering Dashboards): Smart Fill (AI-suggested field values). Record Summarization. Document AI Draft. Field & Link Suggestions. Automation Building AI assistant. Admin AI Dashboard with usage metrics. User-facing AI Usage View. Credit cost tracking per feature. ¦ ¦ Phase 6A (Data API: Record CRUD, Filtering & Batch Operations): Record CRUD endpoints (list, get, create, batch create, update, delete). Filter/sort query syntax. Cursor-based pagination. Field permission enforcement on API responses. API request logging. Integration with automation triggers and real-time events on mutations. ¦ |  |

EXPECTED DELIVERABLES — PHASE 6B

Expected deliverables (update with actuals after build): List Workspaces endpoint. List Tables endpoint. Get Table Schema endpoint. List Cross-Links endpoint. SDS endpoint (LLM-optimized schema). File Upload API with presigned URL flow. Platform API MVP surface complete.